Analysis for Re-invigorating the Documentation Effort for Apache OpenOffice®

Copyright
This document is Copyright © 2020 by its contributors as listed below. You may distribute it and/or modify it under the terms of the Apache License, version 2.0 (https://www.apache.org/licenses/LICENSE-2.0)
Contributors
Keith N. McKenna
Feedback
Please direct any comments or suggestions about this document to: doc@openoffice.apache.org
Publication date and software version
First Draft
Second Draft 2020-06-15	08:53:16
Third Draft	2020-07-04	22:18:18
Fourth Draft	2020-12-07	16:35:22
Published	2020-12-15	20:06:25
Table of Contents
# Introduction
The documentation effort for Apace OpenOffice® (AOO) has been dormant for more than a year. This document will describe the problems and discuss the pros and cons of a number of suggested ways to address the problems.
## Problems
- Lack of mentoring
- Over reliance of volunteers being self motivating
- Learning curve of using mwiki formatting
## Proposed Solutions
1. Continue the way we are
2. Use AOO Writer with the mwiki extension
3. Use AOO Writer and DocBook
5. Use AsciiDoc and AsciiFX
6. Use AOO and Pandoc
## Analysis of solutions
### Continue the way we are
#### Pros
None that I can see at this time
#### Cons
Just continues on the same path with little success on getting documentation done.
### AOO Writer and MediaWiki Extension
#### Pros
- Using Writer adds to the number of people who could help mentor.
- Using Writer allows to store the source documents in a source repository for version control.
- Using Writer allows for direct PDF output
#### Cons
- Need process for volunteers to upload drafts for review
  - In process
- MediaWiki extension currently does not work
  - Fixed with 4.1.8 Release
- Need developer time to analyze problem with the extension and write the necessary code
  - Completed and Released
- Using Writer transfers the learning curve from learning mwiki format to learning writer.
### Use AOO Writer and DocBook
#### Pros
- Using Writer adds to the number of people who could help mentor.
- Using Writer allows to store the source documents in a source repository for version control.
- Eliminates the use of the mwiki extension as there is a comparable one for DocBook
- Expands the type of media that can be output, for example EPUB.
#### Cons
- Need process for volunteers to upload drafts for review
- Learning curve for volunteers to learn to publish using XLS tools
  - Even though this is to be only a few people it is still a necessary and difficult step
### Use AsciiDoc and AsciiFDocFX
#### Pros
- None that I can see at this time
#### Cons
- Requires volunteers to learn a new mark-up style
- Requires volunteers to install another editor on Windows
### Use AOO and Pandoc
#### Pros
- Using Writer adds to the number of people who could help mentor.
- Using Writer allows to store the source documents in a source repository for version control.
#### Cons
- Needs further investigation
  - Further investigation by Detlef Nannen and Frank Campos show a less than satisfactory result
## Conclusions
### Continue the way we are
The only place that this leads to is where we are currently; with me the only active volunteer. This cannot continue as it only leads to little or no documentation published.
### AOO Writer and MediaWiki Extension
This is a viable method to get the documentation effort back on track. Not only does it use our own product to create the source, it would also get it under version control.
### Use AOO Writer and DocBook
As in the option above this is also a viable option for the same reasons. The major drawback I see is a general lack of knowledge of creating the different media types.
## Recommendation
My recommendation at this time is to use Writer in conjunction with the MediaWiki Extension. The extension allows transfer direct from the Source odt file to the mwiki and PDF files. There is also a procedure online that can be used to produce e-book format as well.